PLP Learning Management System

OpenCode Fix Prompts — Round 3

Remaining actions after re-verification  |  June 2026

This document contains the three OpenCode AI prompts needed to close the remaining open issues identified during the Round 3 re-verification pass. Copy each prompt in full and paste it into OpenCode to apply the fix.

| Prompt | Issue(s) Addressed | Severity | Files Changed |
| --- | --- | --- | --- |
| Prompt 1 | SEC-05 — Review queue GET endpoints accessible to all users | HIGH | routers/v2_1.py |
| Prompt 2 | DEBT-01 — Hardcoded UPLOAD_DIR in v2_1.py NEW-BUG-01 — 4 missed request-not-in-scope NameErrors | MEDIUM / CRITICAL | routers/v2_1.py routers/courses.py routers/assessments.py |
| Prompt 3 | DB-03 — Alembic migration setup incomplete | MEDIUM | alembic/ (new) alembic.ini |

# Prompt 1 — SEC-05: Protect Review Queue GET Endpoints

Issue: Three GET route handler functions in v2_1.py use Depends(get_current_user) with no role restriction. Any logged-in learner can currently view all pending skills, RPL, and document review items.

Functions affected: skills_review_queue, rpl_review_queue, doc_review_queue

PASTE THIS INTO OPENCODE

In the file `plp_lms/routers/v2_1.py`, three GET route handler functions currently use `Depends(get_current_user)` with no role restriction, which means any logged-in learner can view the review queues. Fix all three by replacing `get_current_user` with `require_role("superadmin", "trainer")`: 1. `skills_review_queue` — change its `user` dependency from `Depends(get_current_user)` to `Depends(require_role("superadmin", "trainer"))` 2. `rpl_review_queue` — same change 3. `doc_review_queue` — same change `require_role` is already imported at the top of the file. Do not change any other logic in these functions.

Validation: After applying, attempt to access /skills/review, /rpl/review, and /documents/review while logged in as a learner — each should return a 403 Forbidden response.

# Prompt 2 — DEBT-01 + Missed NameError Fixes

Issue A (DEBT-01): v2_1.py still has UPLOAD_DIR = "./uploads" hardcoded on lines 29-30. Files uploaded via the skills, RPL, and document routes will be saved relative to the process working directory instead of the configured absolute path.

Issue B (NEW-BUG-01 — missed instances): Four more functions call flash(request, ...) but are missing request: Request as a parameter. These will crash with NameError at runtime when a trainer or admin uses these features.

Functions still affected: add_outcome and reorder_modules in courses.py; add_question and edit_question in assessments.py.

PASTE THIS INTO OPENCODE

Three fixes needed across two files: ────────────────────────────────────────────────────────────────── Fix 1 — plp_lms/routers/v2_1.py lines 29-30: ────────────────────────────────────────────────────────────────── Remove these two lines: UPLOAD_DIR = "./uploads" CERTIFICATE_DIR = "./certificates" Replace them with a single import from config: from config import UPLOAD_DIR, CERTIFICATE_DIR ────────────────────────────────────────────────────────────────── Fix 2 — plp_lms/routers/courses.py: ────────────────────────────────────────────────────────────────── The following two functions call flash(request, ...) but are missing request: Request as a parameter, which causes a NameError at runtime: - add_outcome: add `request: Request` as the first parameter (after `course_id: int`) - reorder_modules: add `request: Request` as the first parameter (after `module_id: int`) Request is already imported at the top of the file. ────────────────────────────────────────────────────────────────── Fix 3 — plp_lms/routers/assessments.py: ────────────────────────────────────────────────────────────────── The following two functions also call flash(request, ...) but are missing request: Request as a parameter: - add_question: add `request: Request` as the first parameter (after `assessment_id: int`) - edit_question: add `request: Request` as the first parameter (after `question_id: int`) Request is already imported at the top of the file. Do not change any other logic in any of these functions.

Validation: Restart the app. As a trainer, try adding a learning outcome to a course, reordering modules, adding a question to an assessment, and editing a question. None should return a 500 error.

# Prompt 3 — DB-03: Complete the Alembic Migration Setup

Issue: alembic.ini was created but alembic/env.py and migration version scripts are missing. Without this, existing PostgreSQL databases will not receive the new model columns (reset_token, token_version, requires_gdpr_consent, marked_at, marked_by, retention_review_date) and the app will crash on startup against a pre-existing database.

PASTE THIS INTO OPENCODE

Alembic has been initialised (alembic.ini exists in plp_lms/) but is not yet functional — alembic/env.py is missing and no migration versions have been generated. Complete the setup with these steps: Step 1 — Initialise the alembic directory (from inside plp_lms/): alembic init alembic Step 2 — Open the generated plp_lms/alembic/env.py. Find the line: target_metadata = None Replace it with: from database import Base target_metadata = Base.metadata Step 3 — In alembic/env.py, ensure the database URL comes from the app config. Find where sqlalchemy.url is configured and replace or patch it with: from config import DATABASE_URL config.set_main_option("sqlalchemy.url", DATABASE_URL) Step 4 — Generate the first migration (from inside plp_lms/): alembic revision --autogenerate -m "initial_schema" Step 5 — Apply the migration: alembic upgrade head This will create a versioned migration script capturing all current models including the new columns (reset_token, token_version, requires_gdpr_consent, marked_at, marked_by, retention_review_date) so existing databases can be upgraded without data loss.

Validation: Run `alembic current` — it should report a revision hash. Run `alembic check` — it should report no pending schema differences. Confirm alembic/versions/ contains at least one .py migration file.