PLP Learning Management System

Post-Fix Re-Verification Report

Audit Cycle 2  |  June 2026  |  Principal Architect Review

# 1. Executive Summary

Following completion of the original 7-phase software audit (33 issues identified), the development team applied fixes using OpenCode AI. This report presents the results of a full code re-verification pass against every original finding, plus new issues discovered during the review.

Re-Verification Scorecard

| Metric | Result |
| --- | --- |
| Original issues audited | 33 |
| Confirmed PASS (fully resolved) | 30 |
| Confirmed PASS with minor caveat | 4 |
| FAIL (not resolved) | 2 |
| New bugs discovered during re-verification | 6 |
| Total open issues requiring action | 8 |

The majority of fixes were implemented correctly and the application is significantly more secure than at initial audit. However two original findings remain unresolved (SEC-05 and DEBT-01), and a new critical bug (NEW-BUG-01) was introduced during the fix cycle — a NameError that will crash multiple delete/edit routes at runtime.

# 2. Full Verification Matrix

Status key:  PASS = fully resolved   |   PASS* = resolved with minor caveat   |   FAIL = not resolved

| Issue ID | Description | Status | Verification Notes |
| --- | --- | --- | --- |
| DEPLOY-01 | uvicorn reload=True unconditional | PASS | reload=True only when ENV=development |
| DEPLOY-02 | @app.on_event deprecated startup | PASS | Replaced with asynccontextmanager lifespan |
| DEPLOY-03 | Relative static/upload paths | PASS | All paths use os.path.abspath BASE_DIR |
| DB-01 | 9 of 18 models missing in init_db() | PASS | All 16 model modules now imported; create_all runs correctly |
| DB-02 | SQLite used instead of PostgreSQL | PASS | .env sets DATABASE_URL=postgresql://plp_user@localhost/plp_lms |
| DB-03 | No Alembic migration setup | WARN | Still using create_all only — no migration scripts found. New columns (reset_token, token_version) won't apply to existing databases |
| SEC-01 | No CSRF protection | PASS | csrf_middleware applied; validate_csrf dependency on all mutating routers |
| SEC-02 | Auth cookie missing secure/samesite flags | PASS | Cookie set with httponly=True, secure=True, samesite='strict' |
| SEC-03 | SECRET_KEY hardcoded fallback | PASS | No fallback in config.py; startup asserts key >= 64 chars; .env has 128-char key |
| SEC-04 | No RBAC on course/module mutations | PASS | All mutating routes use require_role; delete_course restricted to superadmin |
| SEC-05 | Review queue GET endpoints unprotected | FAIL | /skills/review, /rpl/review, /documents/review GET routes in v2_1.py still use only get_current_user — any learner can view all pending review items. POST review handlers correctly restrict roles. |
| SEC-06 | Uploads served as StaticFiles (XSS) | PASS | Uploads no longer mounted as StaticFiles; MIME validation and file size checks in place |
| SEC-07 | Settings page overwrites entire .env | PASS | Now uses python-dotenv set_key() to update individual vars only |
| SEC-08 | Plaintext password in welcome email | PASS | send_welcome_email() now sends a tokenised setup link via /auth/set-password |
| SEC-09 | No enrolment check before assessment | PASS | Both take_assessment and submit_assessment check enrolment status for learner role |
| SEC-10 | No password strength validation | PASS | validate_password_strength() enforces 10+ chars, upper, lower, digit, special on register and change-password |
| SEC-11 | Incomplete GDPR anonymisation | PASS* | Anonymisation now covers audit logs, certificates, training records, RPL claims. (*Submissions not anonymised — minor gap remains) |
| SEC-12 | No rate limiting on login | PASS | @limiter.limit('10/minute') applied to POST /auth/login |
| SEC-13 | No GDPR consent gate | PASS | get_current_user redirects to /auth/gdpr-consent if requires_gdpr_consent=True |
| BUG-01 | mark_submission missing await | PASS | Function is async def mark_submission; form = await request.form() correct |
| BUG-02 | GDPR export crash (no .enrolments rel) | PASS | Now queries Enrolment table directly via db.query(Enrolment).filter(user_id=...) |
| BUG-03 | No forgot/reset password flow | PASS | forgot_password, reset_password routes implemented; token stored in User.reset_token with 1h expiry |
| BUG-04 | No JWT token invalidation | PASS | User.token_version column added; JWT includes 'ver' claim; get_current_user validates version |
| BUG-05 | Certificate number race condition | PASS | generate_certificate_number() now uses uuid4().hex[:8] — no COUNT + construct |
| BUG-06 | Username collision on bulk import | PASS | bulk_import_service uses safe_username(db, email) for collision-safe generation |
| BUG-07 | No pagination on admin user list | PASS | list_users accepts page/per_page params; total_pages calculated and passed to template |
| BUG-08 | No marked_at timestamp on submission | PASS | Submission model has marked_at and marked_by columns; both set in mark_submission handler |
| BUG-10 | No email on user approval | PASS | approve_user calls send_email() with approval notification after setting is_active=True |
| BUG-11 | No file size limit enforcement | PASS | Body size middleware checks Content-Length header; individual upload handlers check len(content) |
| BUG-12 | credit_value missing from course edit | PASS | credit_value included in edit_course handler |
| FEAT-01 | No observer role router | PASS* | observer.py router implemented and registered. (*No role restriction — see NEW-BUG-02) |
| FEAT-02 | No APScheduler integration | PASS | APScheduler starts in lifespan; deliver_reports_task fires hourly; flag_retention_records fires at 02:00 |
| FEAT-03 | No learning path unlock gate | PASS | view_path checks unlock_on_previous flag against previous course completion status |
| PERF-01 | N+1 queries in progress_service | PASS* | joinedload applied to Module.materials and Module.assessments. (*One db.query(Submission) per module still fires in loop — partial N+1 remains) |
| GDPR-01 | No retention flagging job | PASS | flag_retention_records() scheduled at cron hour=2; queries Enrolments past retention_review_date |
| GDPR-02 | retention_review_date not set at completion | PASS | cohorts.py sets retention_review_date = now + DATA_RETENTION_YEARS on status=completed; RPL approval does the same |
| DEBT-01 | v2_1.py UPLOAD_DIR hardcoded | FAIL | v2_1.py line 29: UPLOAD_DIR = './uploads' still relative. Skill/RPL/document uploads will be saved relative to process cwd, not the configured absolute path from config.py |
| DEBT-02 | Duplicate Jinja2Templates instances | PASS | template_utils.py shared instance used across all routers |
| DEBT-03 | __import__ anti-pattern in create_user | PASS | Removed; admin create_user sets gdpr_consent_date=None, requires_gdpr_consent=True correctly |

# 3. New Bugs Discovered During Re-Verification

The following issues were not present in the original codebase and were introduced or identified during the fix cycle.

## NEW-BUG-01  [CRITICAL]  NameError: request not in scope in delete/edit functions

courses.py: delete_course, delete_outcome, delete_module, delete_material, edit_module
admin.py: approve_user, delete_user
assessments.py: delete_assessment, delete_question
All call flash(request, ...) but request is NOT in their function signatures. Will crash at runtime on any error path with NameError: name 'request' is not defined.
Fix: Add request: Request as the first parameter to each affected function.

## NEW-BUG-02  [HIGH]  Observer router has no role restriction

observer.py routes use Depends(get_current_user) only — no require_role('observer', 'superadmin'). Any authenticated user (learner, trainer) can access observer views of cohort enrolments and assessment data.
Fix: Add user: User = Depends(require_role('observer', 'superadmin')) to each observer route.

## NEW-BUG-03  [MEDIUM]  admin.py create_user still uses email.split('@')[0] for username

Line 63 of admin.py: username=email.split('@')[0] — admin-created users can still have username collisions. bulk_import_service correctly uses safe_username() but admin.py create_user does not.
Fix: Import and call safe_username(db, email) instead.

## NEW-BUG-04  [MEDIUM]  CSRF token validation skips expiry check

validate_csrf dependency (csrf_middleware.py line 62) calls serializer.loads(form_token) without max_age parameter. Tokens signed with itsdangerous will never expire in the dependency check, even though generate_csrf_token() embeds a timestamp.
Fix: Add max_age=3600 to serializer.loads(form_token) in validate_csrf.

## NEW-BUG-05  [LOW]  Email errors silently suppressed with no logging

email_service.py line 20: except Exception: pass — all SMTP failures are swallowed. If email delivery fails (wrong SMTP credentials, network error), there is no log entry and no way to diagnose the issue.
Fix: Replace with except Exception as e: import logging; logging.error('Email send failed: %s', e)

## NEW-BUG-06  [LOW]  Weak database password in .env

.env line 5: DATABASE_URL=postgresql://plp_user:password@localhost:5432/plp_lms — 'password' is not acceptable for a production credential.
Fix: Set a strong random password for the database user before deploying to production.

# 4. Priority Action List

Actions are ordered by risk. Items 1 and 2 can cause runtime crashes and should be applied before any new user testing.

| # | Issue | Severity | Recommended Fix | Files Affected |
| --- | --- | --- | --- | --- |
| 1 | NEW-BUG-01 CRITICAL | CRITICAL | Add request: Request as the first parameter to each affected function: delete_course, delete_outcome, delete_module, delete_material, edit_module (courses.py); approve_user, delete_user (admin.py); delete_assessment, delete_question (assessments.py) | routers/courses.py routers/admin.py routers/assessments.py |
| 2 | SEC-05 HIGH | HIGH | Add role restriction to review GET endpoints: /skills/review → require_role('superadmin','trainer') /rpl/review → require_role('superadmin','trainer') /documents/review → require_role('superadmin','trainer') | routers/v2_1.py |
| 3 | NEW-BUG-02 HIGH | HIGH | Add role restriction to all observer.py routes. Replace Depends(get_current_user) with Depends(require_role('observer','superadmin')) on each route handler. | routers/observer.py |
| 4 | DEBT-01 MEDIUM | MEDIUM | Replace hardcoded relative paths at top of v2_1.py: from config import UPLOAD_DIR, CERTIFICATE_DIR (remove the local UPLOAD_DIR = './uploads' and CERTIFICATE_DIR = './certificates' lines) | routers/v2_1.py |
| 5 | NEW-BUG-03 MEDIUM | MEDIUM | In admin.py create_user, replace username=email.split('@')[0] with username=safe_username(db, email). Ensure safe_username is imported from services.auth_service. | routers/admin.py |
| 6 | NEW-BUG-04 MEDIUM | MEDIUM | In csrf_middleware.py validate_csrf, change serializer.loads(form_token) to serializer.loads(form_token, max_age=3600) to enforce token expiry. | services/csrf_middleware.py |
| 7 | DB-03 MEDIUM | MEDIUM | Initialise Alembic: alembic init alembic. Add env.py target_metadata. Generate first migration: alembic revision --autogenerate -m 'initial'. This ensures new columns (reset_token, token_version, requires_gdpr_consent, etc.) are applied to existing databases. | New: alembic.ini, alembic/ |
| 8 | NEW-BUG-05 LOW | LOW | In email_service.py, replace 'except Exception: pass' with: except Exception as e: import logging logging.error('Email send failed to %s: %s', to_email, e) | services/email_service.py |

# 5. Conclusion

The PLP LMS fix cycle has substantially resolved the security, stability, and functional gaps identified in Audit Cycle 1. The application is meaningfully safer: CSRF protection is in place, JWT security is hardened with token versioning, file uploads are validated, and the GDPR data lifecycle is mostly implemented.

Before the next round of user acceptance testing, the development team should address the eight open items in the Priority Action List above. In particular, NEW-BUG-01 (request not in scope) is a critical runtime defect that will cause visible 500 errors to admin users attempting to delete or edit content.

Recommended next steps: (1) Apply the 8 fixes in priority order using OpenCode AI or manual code edit. (2) Set up Alembic and generate an initial migration. (3) Change the PostgreSQL password from 'password' to a strong credential before any staging deployment. (4) Run end-to-end smoke tests covering all delete/edit routes to confirm NameErrors are resolved.